# Experiment Plan and First-Draft Report

Project NLP-4: Duplicate Question Retrieval on the Quora Dataset
Team: Blen Abate, Debosmita Chakraborty, Anusha Gairola

## Experiment Plan

Target and success criterion. Given a new question and approximately 523,000 existing Quora questions, retrieve the top K candidates ranked by duplicate relevance. Success means placing relevant duplicates near the top of the results.

Data integrity and leakage. Use the BEIR Quora corpus, development queries, test queries, and relevance judgments. Check for overlapping question IDs, repeated questions across partitions, and cases where a query retrieves itself. Keep the test split unchanged and use it only for final evaluation. Pretrained models may have encountered similar data during pretraining; this will be acknowledged as a limitation.

Experimental comparison. Compare TF-IDF with cosine similarity and BM25 against dense retrieval using all-MiniLM-L6-v2 and all-mpnet-base-v2, followed by cross-encoder reranking of the top 20–50 candidates. All methods will use the same corpus, query splits, K values, and evaluation metrics. Use development results for tuning and reserve the test split for final evaluation.

Evaluation and analysis. Use Recall@K and MRR as primary metrics because they measure whether relevant duplicates are retrieved and how highly the first relevant result ranks. Accuracy alone could overstate success because the task is ranked retrieval rather than simply classifying question pairs. Also record retrieval time and analyze performance by query length, word overlap, and reranking depth.

Reproducibility and reporting. Use random seed 42 where applicable. Store data in data/, code in src/, and figures, metrics, timing results, and experiment configurations in results/. Maintain requirements.txt, README.md, and Git history. Cache corpus embeddings to avoid repeated computation.

- Is the target clearly defined? Yes. Retrieve the top K existing questions most likely to be duplicates of a new question, evaluated using Recall@K and MRR.

- Can identifiers leak across partitions? Yes. Repeated questions or overlapping IDs could cause leakage, so partition overlap and self-retrieval will be checked.

- Would majority-class accuracy overstate success? Yes. Accuracy can be misleading for imbalanced duplicate labels and does not measure ranking quality directly.

- Can other classifiers reuse precisely the same split? Yes. All retrieval methods will use the same corpus, development and test queries, K values, and metrics for fair comparison.

- Where will figures and intermediate results be stored? In results/, including plots, evaluation scores, timing measurements, and experiment configurations.